# Final Technical PRD - Enterprise Headless Liquor Commerce & Inventory Management Platform

Estimated Phase-1 Timeline: 9-11 Weeks. Phase-2 includes SGProof implementation and advanced commerce capabilities.

## Technology Stack

Next.js 16 (Customer Website)

Next.js 16 (Super Admin Panel)

Laravel 12 (API First Backend)

MySQL 8

Redis

Typesense Search Engine

Laravel Queues & Scheduler

Playwright + Laravel Services for Vendor Synchronization

AWS S3 Compatible Storage

Cloudflare CDN

## Phase-1 Development Timeline

### Week 1

Architecture planning, modular database design, multi-store inventory architecture, vendor architecture and deployment planning.

### Week 2

JWT authentication, user management, roles and permissions and project foundation setup.

### Week 3

Product engine development including products, categories, collections, brands, attributes and media management.

### Week 4

Inventory and location engine development including location aware inventory, stock visibility and pickup foundations.

### Week 5

Advanced search and filtering using Typesense including sorting and SEO friendly catalog APIs.

### Week 6

Cart, checkout, payment integrations, taxes, shipping calculations and coupon management.

### Week 7

Order management, shipping workflows, tracking and multiple shipment architecture.

### Week 8

CMS builder and SEO foundation including homepage builder, menus, blogs and metadata management.

### Week 9

Customized Next.js super admin panel development for managing all business modules.

### Week 10

Performance optimization, caching strategies, testing and bug fixes.

### Week 11

Client revisions, deployment preparation and production stabilization.

## Phase-2 Roadmap

SGProof synchronization engine implementation.

Advanced promotion and rule engine.

Rapid shipping capabilities.

Wholesale module implementation.

Advanced multi-store inventory management and transfers.

POS ready architecture and future vendor integrations.

## Core Business Features

Manual client inventory management.

Multi-store inventory management.

Location based ordering experience.

Pre-arrival products support.

Store pickup support.

Future multiple vendor support.

Advanced product discovery and filtering.

Dynamic CMS and SEO management.